## Slide 1: ERP Implementation
Highlights for Planning, Solicitation, Implementation & Post Go Live

## Slide 2: What is an ERP?
An ERP stands for Enterprise Resource Planning System
Financial
Human Resources
Asset Management
Utilities
Cashiering

## Slide 3
Utilities
Information Management
Financial Reporting & Taxpayer Accountability
Notes: Helen: Visual on interconnected core functionalities with HP Adding Utilities and IM as part of our core.
Culmination of our business operations that gets us to accountability to our taxpayers with our financial reporting.

## Slide 5: What Problem Are You Trying to Solve?
Current State
Manual Processes?
Ease of Reporting?
Interfaces & multiple maintenance costs amongst several products?
Paper or Paperless?
End of life – upgrades?
Ability to telework?
Future State
Electronic Workflow
Ease of Data Download / Manipulation / Dashboards
Less Customization
Disparate Systems, Maintenance, Support, and End of Life Drivers
Leveraging Technology to Increase Efficiency - Paperless

## Slide 6: Polling Question:
A. Enterprise Reward Program
B. Enterprise Resource Planning
C. External Requirements Policy
D. Exhausting Resource Project
1. What does ERP stand for?

## Slide 7: Planning Phase
Budget
Governance
Resource Plan
Timeline
Change Management

## Slide 8: Budget Be mindful and up-front about all costs – but itemize purpose of each necessary piece
Actual Software Cost
+ Ancillary Technology Needs
+ Resource Plan
+ Contingency
= Project Budget
$2M = $4.2M
Rule of Thumb, Price of your SW x 2!

## Slide 9: Governance
Need Strong Project Sponsorship & Leadership from Key Leaders in your Organization
Decision Making should not be top down but Steering Committee seeks input for ultimate decisions
Business Manager Represents Functional Leaders - They should make decisions on needs, leaders should support this team
Project Manager – Strong, assertive and deadline oriented

## Slide 10: Resource Plan
Provide Concrete Incentives – Think Outside the Box
Hire Limited Term Positions – either for operations or project or both
Adopt Project Team Policy for Leave and Pay –
  OT straight for Exempts
  Extension of CT banks or AL rollovers
  Administrative Leave at project completion (when they can actually take time off)
Functional Leads – The Real Leaders – Take Care of Them!
Absolutely the most key resource for your project
Subject matter experts – doing the job today
Need to be empowered to make decisions
MUST be included in all impact decisions, timelines, change communications, & VALUED!
Tip: Provide food for working lunches, long nights, weekend BBQ's at work – but don't think this is all they need!
What's the #1 key to success?

## Slide 11: Resource Plan – In Context
Imagine you're building the new building while the roof is falling in – that's what your functional leaders are doing with this critical organizational infrastructure!
Make sure they are supported; they are the pillars of both operations and future implementation success!

## Slide 12: Change Management
Manage Fears
Manage Expectations
Bring Your Solutions to Problems You Identify & Help Build Them!

## Slide 13: Polling Question:
Governance, Change Management, Resource Plan, Budget
Budget, Change Management, Governance, Resource Plan
Resource Plan, Budget, Change Management, Governance
Budget, Governance, Resource Plan, Change Management
2. In order of importance when planning an ERP project what are some of the key areas that can help it succeed?

## Slide 14: Solicitation Phase
Define the Team
Third Party Consulting Services – RFP (Don’t go it alone!)
Project RFP – Scope, Requirements, BoB or Out of Box, Evaluation Committee, & Scoring Criteria
Build the Evaluation Committee – Subject Matter Experts!!
Demos / Scripts
Make it Defensible / Confidentiality / Procurement Rules
Finalizing the Contract – Where the rubber hits the road
Hold them to their promises in the RFP and Demonstrations

## Slide 15: Solicitation Phase - Project Team Must Have Co-Leadership
Business Manager
  Ensures the Business Requirements are organized, addressed, and represents all SME stake holders
  Empowers the Functional Team to make key decisions
Project Manager
  Manages Timeline & Budget
  Holds Vendor Accountable to Implementation Contract
  Manages all Documentation & Team Schedule

## Slide 16: Solicitation Phase – Third Party Assistance
Assist in Documenting Current State
Assist in Drafting RFP
Assist in Scope of Work for Implementation
Help to build requirements of each core function/module & Gap Analysis
  Must Have, Very Desirable, Nice to have, Optional functionality
Assist in Demo Scripts
Assist in Evaluation and Scoring
Assist in Change Management

## Slide 17: Evaluation Committee – How to Involve all Stakeholders and keep within Procurement Rules of Engagement
Breakout Scoring Committee by RFP evaluation criteria
Involve SMEs at distinct demos by area
Confidentiality agreements & strict rules of participation
Ensure all demos follow the same script
Don’t identify Solicitors – give generic name references

## Slide 18: Mt. Everest Meter
Used with my team regularly
Each Camp represents major milestone
Everything Pre- Go Live = Summit
Post Go – Live is how you get back down (statistically the trek down is most fatal)
Implementation Phase

## Slide 19: Implementation
Defining and Motivating the Project Team
*Incentives, Schedule Vacation Time, Hire Help, Empower
Design & Setup
* Schedule 3 / 2 days project to ops and assign homework
Conversion – Decisions on Legacy Data & Crosswalks
* We chose to store legacy in SQL Server & Clean Cutoff
Data Roles and Workflow
* Huge Investment of Mapping & Design but well worth it!
Training
* Need time for pre-go live, Record, and deliver SOPs
Change Management
* Preview key changes with the organization throughout, don’t wait!
Go – Live – Timing is everything
*Finance Drives - FY is a must!

## Slide 20: Polling Question:
Leave the decisions to the project manager and steering committee
Provide incentives, promote buy-in of post-go-live, employee recognition, & give Functional Leads and SMEs decision making power
Mandate deadlines from the top down
Feed them pizza
3. How do you keep a team motivated and engaged in a massive ERP project?

## Slide 21: Post Go Live
Why Choose Big Bang?
You can do it on time
You can do it within budget
You can avoid severe resource burnout (hopefully)

## Slide 22: Invest in End User Tools
Online Learning
Job Aides
Standard Operating Procedures
FAQs – Constant Communication – Change Mgt Team High Gear
Functional Leaders Availability for Assistance
Focus Group Follow up (Sharpening the Saw)
  Structure your Trainings by Data Role

## Slide 23: Prepare for your Audit and Stakeholders
Prep – PBCs (Proactively)
Conversion Maps –
  COA/General Ledger - Crosswalk
  Employee History – Both Inactive & Active
  Vendor History
  Customer History
Identify How New Data & Reports will Look
Grantor Agencies
Internal Report Users
External Public Reports – Sunshine Pages
DFA – LGBMS Crosswalk
Auditors

## Slide 24: Recognize Your Super Stars!

## Slide 25: Maintaining Standards – A Tough Feat But Deserves Recognition!

## Slide 26: Melissa Dadzie, Deputy CFO Distinguished Local Government Leadership Award from the Association of Government Accountants
Nominated for her integral work on electronic workflows, data roles, and commitment to Standard Operating Procedures
Award recognizes exceptional leadership that led to improved financial management practices, policies, systems or operations and individuals that have consistently exhibited the highest personal and professional standards

## Slide 27: You Did It!
Reward your Team!

## Slide 28: Realizing Results – Benefits
What are some of the realized benefits?
Electronic Workflows & Going Paperless Allowed for Seamless Telework during Pandemic:
  Biggest ROI realized during Covid-19
  Leveraged Technology for Efficiency
SOPs & Online Learning – Proven invaluable with new users, attrition, turnover, and baseline for all controls that have been mapped, designed, and maintained.
Maintain Functional Leads for an actively engaged ERP team that handles daily operations, training, testing, trouble shooting, & personal sense of accomplishment for the system they built!
What are some of the key take a ways?
Phase in pre-implementation work but go live together!
  Too many interconnections to drag out – there’s never a good time but the same time!
Support, recognize, empower and reward your project team – the number one success factor!
Going live on a Fiscal Year will make for an easier transition post go-live and contribute to audit success.
What are you solving?
  Streamline Maintenance Agreement, Timelines, and Interfaces and be proactive in maintaining procurement requirements or end of life products.

## Slide 29: Polling Question:
True
False
4. True or False: An ERP implementation can be done on time and under budget?

## Slide 30: Thank you for attending!
Contact me with any questions, follow up, or for interest in joining our amazing and fun team!
Helen M. Perraglio, CPA
Chief Financial Officer
Los Alamos County - Finance
1000 Central Avenue, Suite 300 | Los Alamos, NM 87544
helen.perraglio@lacnm.us | (505)662-8360 Direct | (505)662-8069 Fax | (505)662-8060 Main Line| (505)709-7337 Cell Phone or Text
www.losalamosnm.us